Developing a speech therapy application for a speech therapist that will give their patients the ability to do one-to-one and self-therapy on a more routine basis.

Bradley Lumber (f1542594).

EMA.

TM470 – The computing and IT project.

September 19th, 2022.

Table of Contents

Table of Figures	5

Table of Tables	7

Problem description and delivered product	8

Project Description.	8

Analysis of likely legal or social effects the project may face given my expertise.	9

Overview of operation of the App.	10

Using a Project lifecycle to determine tasks that may be required at each service stage.	12

Tasks completed at the Service Strategy and Design stages.	13

Tasks and deliverables agreed upon with the Customer to be completed at the Service transition, service operation and CSI.	15

How data was implemented for each feature in Table 4.	17

Delivered application in the form of a video - as part of deliverable 2.	17

How The Project was developed.	18

Phases 1, 2 and 3 of the service transition stage.	18

Account of Research and literature	21

Researching existing applications.	21

Research investigated at the service design stage.	22

Research and project work completed within the service design and transition stage.	25

Security and Ethical / legal concerns.	30

Evaluation of Literature.	31

Account of project work and its outcome	33

Development progress at Phase 1 of the service transition stage.	38

Requirements capturing progress at Phase 2 of the service transition stage.	39

Development progress at Phase 3 of the service transition stage.	55

Service: Logging in and Authentication in the app.	60

Service: Calendar session service.	72

Service: Activity template and subscribing to Activities.	78

Service: Goals Service.	88

Service: Chat Service.	91

Review of project work	95

Deliverables I couldn’t complete in time:	95

Tasks that have gone well.	96

What would be done differently for future projects?	97

How the project scope has changed throughout the project lifecycle.	98

Reviewing project management	99

Keeping track of my project service lifecycle using a Gantt chart.	102

Assessing the risks that affected project completion	106

Skills required that I have existing knowledge of.	107

Skills required for the service design and phase 3 of the service transition stage.	107

Challenges and risks identified at the start of development that could impact project completion.	108

Challenges and risks identified early on at the start of the project.	109

Whether any of the identified risks impacted my project and the effectiveness of the mitigation plans set out.	110

How I Mitigated the Risk of communication breakdown with the client throughout.	111

Reviewing My Personal development	113

References.	117

Appendix – glossary of terms.	119

# Table of Figures

Figure 1: ITIL Service lifecycle followed throughout my project.	13

Figure 2: The tasks to be completed at the service transition stage.	20

Figure 3: The tasks to be completed at the service operation and CSI stage.	21

Figure 4: Option A: a proposed service architecture diagram built in AWS and labelled as option A.	29

Figure 5: Option B: a proposed service architecture diagram built with different SaaS vendors and labelled as option B.	30

Figure 6: Wireframe 1	35

Figure 7: Questionaire question and response 1.	36

Figure 8: Questionaire question and response 2.	37

Figure 9: Questionaire question and response 3.	38

Figure 10: App name and Logo.	39

Figure 11: Activity diagram crafted in the Domain requirements stage.	41

Figure 12: Sequence diagram for the login feature crafted in the Design stage.	42

Figure 13: Sequence diagram for the getUserContent feature crafted in the Design stage.	43

Figure 14: Activity diagram crafted for the activity feature in the Domain requirements stage.	44

Figure 15: Capturing user stories and FR’s for activities at the needs and requirements stage.	45

Figure 16: Capturing user stories and FR’s for activities at the needs and requirements stage.	46

Figure 17: Sequence diagram and state charts crafted in the Design stage.	47

Figure 18: state charts crafted in the Design stage.	48

Figure 19: Developer user story capturing the need to monitor service errors.	49

Figure 20: Developer user stories for the Patients	50

Figure 21: Developer user stories for the Therapist.	51

Figure 22: A Database Entity diagram that shows how the application will store data relevant to the project features, chosen technologies and system design.	53

Figure 23: The Relationships between database collections.	54

Figure 24: A representation of how data will be stored in the NoSQL database using the entity relationship diagram.	55

Figure 25: NodeJS server code.	57

Figure 26: NodeJS running on Port 5000 concurrently with my Expo Native Application.	58

Figure 27: Installing the EXPO app and running the React Native project (highlighted in red).	59

Figure 28: How I structure each feature into a service that can be consumed and used elsewhere for testing and implementing.	60

Figure 29: How authentication works with my app.	61

Figure 30: How I implemented a test driven approach to developing services.	64

Figure 31: Testing individual functions using a REST API client that is an alternative to Postman.	65

Figure 32: Screenshots of the Application where a Patient is attempting to login with an existing or new account.	66

Figure 33: Screenshots of the Application where a Patient is attempting to login and being granted access to the Patient Dashboard.	67

Figure 34: Developing the Login UI and requests to the service in React Native.	69

Figure 35: The differences between the models mocked up for the Login service compared to what I ended up coding.	71

Figure 36: The Application on the calendar screen with the data evident in the database.	74

Figure 37: Developing the Calendar UI, HTTP requests to the REST API.	75

Figure 38: Developing the Calendar REST API.	76

Figure 39: The differences between the models mocked up for the Calendar service compared to what I ended up coding.	77

Figure 40: Screenshots of a patient using the app and attempting and completing a chosen Activity in that has been subscribed to them by the therapist.	79

Figure 41: Showing how Subscribed activities use the equivalent of external keys to link to Activity templates.	80

Figure 42: REST API for the Subscribed activity service.	82

Figure 43: The differences between the models mocked up for the Activity Template, Subscribed and completed services compared to what I ended up coding.	83

Figure 44: Implementing a recursive function to loop through an array of words, highlighting based on a ticking index.	85

Figure 45: Implementing the saving of Audio Recordings and dealing with the Audio data.	86

Figure 46: Getting stuck with sending a POST request whose body is too large to be sent.	87

Figure 47: Screenshot of the Patient using the Goals Screen and The code used to implement the feature.	89

Figure 48: How I would have had to implement the chat service using a bi-directional approach with PusherJS.	92

Figure 49: Screenshot of the Patient using the Chat Feature with the Firebase database and the code to implement the Firebase SDK and queries.	95

Figure 50: My initial proposal of deliverables as evidence for the LO2 and LO9 learning outcomes.	101

Figure 51: Star model.	102

Figure 52: Project plan using the first iteration of the Gantt chart.	104

Figure 53: Project plan using a Gantt chart part 1.	105

Figure 54: Project plan using a Gantt chart part 2.	106

Figure 55: Evidence of my communication with the Stakeholder (Therapist) reporting changes to the services being used.	113

# Table of Tables

Table 1: Characteristics that relate to my Project.	11

Table 2: Pre-development Requirements.	13

Table 3: Deliverables.	15

Table 4: Features developed as part of deliverable 2.	16

Table 5: Researching existing speech platforms to find gaps in the market.	21

Table 6: Risks with development.	108

Table 7: Risks identified at the start of the project.	109

# Problem description and delivered product

## Project Description.

According to RCSLT (n.d.), ‘Up to 14 million people in the UK (20% of the population) will experience communication difficulty at some point in their lives’. Therapy is an important part of recovery and I seek to transform how therapy is performed by making it more accessible and easier to work at. Traditionally, therapy is done in a 1-1 environment. I chose a development project that would deliver a working, full-functioning speech therapy application named ‘Theripal’ built for a speech therapist which is to be used only by the therapist and patients of the therapist. The app will provide a platform for:

- The Patient to work on therapy exercises and stay on target with their treatment plan through goals and speech exercises, using a microphone to record the patient’s voice.

- The Therapist to easily monitor and evaluate their patients' care. This will be done so through progress statistics, monitoring app activity to indicate that the patient is still working through their therapy plan and reviewing completed speech activities and providing a rating.

My application seeks to help patients of any age who struggle with the following

- Stuttering,

- Articulation,

- Apraxia,

- Aphasia

Each patient and the therapy content will be tagged with one or more of these categories in the application and will be used to provide a curated therapy model for patients.

The user base size is approximately 10-15 patients using the app per day. The customer doesn’t want to spend too much money on the upkeep of the app and any SaaS services required. The app needed to be developed as quickly as possible even if just a single feature is implemented.

## Analysis of likely legal or social effects the project may face given my expertise.

From an ethical standpoint, if my application benefits patients to the point where they’re reliant on the application to be working 24/7 for an unforeseen future, then that’s quite a lot of responsibility on my as the developer. I could foresee a plan where I am able to hand over my application to new developers if need be.

Speech Therapy can be difficult for people to keep up with and needs to be maintained more frequently than a single session once in a while. Therapy needs to be accurate, otherwise the information provided to a patient could have a negative impact on the way they communicate with the world. Though I do not have any experience with speech therapy, I do have a solid understanding of web development and the legal and social responsibilities required. Given that the content / therapy provided to the user is created and published through the application by the customer (therapist), then I am not responsible for whether the patients get the correct form of treatment. I am however responsible for such actions as website accessibility and security which is discussed later in the report.

## Overview of operation of the App.

From the patient’s point of view.

- Patient logs in using an account that’s created by the therapist. This way accounts cannot be randomly created and not be correctly associated with an existing patient.

- The app will craft activities, flashcards and goals based on the therapy type set by the therapist.

- The patient will have a set of goals to accomplish for the day or week – the goal stretch is determined by the therapist.

- The patient can choose to perform any activity that matches their therapy type.

  - Each activity will play a set of words, phrases, tongue twisters or singular words to complete.

  - The activity completion can be set parameters such as the speed of the activities – this is set only by the therapist.

From the therapist’s point of view.

- The Therapist can create new activities and flashcards and must tag 1 or many therapy types so that the app can serve data to specific patients.

- The Therapist can monitor the activity and inactivity of their patients and whether goals are met.

Identifying the stakeholders of my application as the therapist and patient, the software system being developed as defined within the level 3 software engineering module (TM354) must have the characteristics of being useful, usable and reliable.

Table 1: Characteristics that relate to my Project.

| Characteristic. | How the characteristic relates to my Project. |
| --- | --- |
| Useful | The app features must be appropriate to the specific patient and customizable for the therapist. |
| Usable | The application is easy to navigate and therapy activities and tasks are intuitive to use or at least explained. |
| Reliable | The application should work correctly and be responsive enough with little latency for user actions. |

## Using a Project lifecycle to determine tasks that may be required at each service stage.

The project followed the ITIL service lifecycle studied in the level 2 Managing I.T module with the project work completed in 3 phases at the Service Transition stage. Each service stage contained tasks that either fit in with the deliverables crafted or were tasks independent of the client (figure 1).

Figure 1: ITIL Service lifecycle followed throughout my project.

### Tasks completed at the Service Strategy and Design stages.

The pre-development requirements agreed upon with the Customer (table 2) with figure 2 showing related tasks within these stages of the Lifecycle Model.

Table 2: Pre-development Requirements.

| Pre-development Requirements | ITIL Stage | Level of difficulty | Did complete |
| --- | --- | --- | --- |
| A business relationship agreement that lays out the terms/conditions | Service Strategy | Easy to complete. | Yes. |
| List of features agreed to implement/put on a lower priority list. | Service Strategy | Challenging. | Yes. |
| Established service-level agreement for Therapist and patient | Service Design | Easy to complete. | Yes. |
| A decision to develop a mobile app over a website (based on online feedback and Therapist / Patient). | Service Design | Easy to complete. | Yes. |
| A decision of technologies (cost to develop, use and maintainability). | Service Design | Challenging. | Yes. |
| App designs and UI for features. | Service Design | Challenging. | Yes. |
| Online polls and design feedback for best retention and ease-of-use. | Service Design | Challenging. | Yes. |

How the pre-development Requirements achieved usefulness, usability and reliability.

- Having agreed upon a list of features to develop addressed the usefulness of the system

- deciding whether a mobile application is best suited and gathering design feedback from patients addressed the usability of the system

- Choice of software frameworks, libraries and SaaS products that were to be used within the application addressed the reliability of the system.

Service-level agreements were drawn up by myself so that the customer would have an abiding agreement that their app would always be available, reliable and usable.

### Tasks and deliverables agreed upon with the Customer to be completed at the Service transition, service operation and CSI.

Table 3: Deliverables.

| index | Deliverable description | ITIL Stage | Level of difficulty | Did complete |
| --- | --- | --- | --- | --- |
| Deliverable 1 | Logo, graphics commissioned by third-parties. | Service Transition phase 1. | Easy to Complete. | Yes. |
| Deliverable 2 | App developed and testing in beta phase with features agreed upon and service requirements established from SLA plan and work evident in table 4. | Service Transition phase 3. | Difficult. | Yes, but with some features left out due to not having available time. |
| Deliverable 3 | App completed/changed according to event management. | Service Transition phase 3 | Difficult. | No. |
| Deliverable 4 | Monitoring events, alerting to incidents and fixing issues in code. | Service Operation | Easy to complete. | No. |
| Deliverable 5 | A documented plan listing patient features and change requests - detailing what to take action upon first. | Service Operation | Easy to complete. | No. |
| Deliverable 6 | A documented plan detailing plan to move from beta phase to production. | Continual Service Operation | Easy to complete. | No. |

The last requirement of the Service strategy stage involved drawing up a list of app features useful to both the Therapist and the patients. The list of features crafted and delivered is evident in table 4 and meets Deliverable 2.

Table 4: Features developed as part of deliverable 2.

| Feature | Level of difficulty developing | Did deliver | References to the Page Headings. |
| --- | --- | --- | --- |
| Activities | Very difficult to develop based on audio manipulation and audio files. | Yes | Service: Activity template and subscribing to Activities. |
| Real-time Chat between therapist and patient. | Easy due to swapping out the framework to implement. | Yes | Service: Chat Service. |
| Logging in using a pin code password and authenticating with the application. | Time consuming to develop the UI. | Yes | Service: Logging in and Authentication in the app. |
| Daily / weekly goals | Some level of difficulty with combining goals from existing activities. | Yes | Service: Goals Service. |
| Booking sessions with a calendar display | Difficulty with formatting time and dates – UTC and local times were a challenge. | Yes. | Service: Calendar session service. |
| Monitoring user activity and reporting inactivity. | No foreseen difficulty. | Coded in part but not implemented. |  |
| App notifications | No foreseen difficulty. | No. |  |
| Therapy session reminders and session notes | Some foreseen difficulty. | No. |  |

### How data was implemented for each feature in Table 4.

For the beta phase of the project, I was unable to implement any way for the Therapist to add content to the app. For the development:

- A single Patient account was added to the database by the developer,

- Activity templates and subscriptions / goals for users added to the database by the developer,

- Chat messages could only be sent by the patient with no way of the Therapist to chat.

This would need changing so that the therapist can create this data himself via a web application of some sort not described in the scope of this project.

### Delivered application in the form of a video - as part of deliverable 2.

https://res.cloudinary.com/dezoqwmss/video/upload/v1662653237/project_uniTherapyapp/uni_final__videodemonstration.mp4

The full project code stored in my public GitHub Repository Therapy_uniproject, (2022).

# How The Project was developed.

## Phases 1, 2 and 3 of the service transition stage.

The development of the application for the app beta delivered to the customer as deliverable 2 took place at the service transition stage of the ITIL lifecycle and used an interaction model as part of the project Lifecycle model. The stage was broken into 3 phases;

Phase 1 was the creation of the application logo. Phase 2 meant Capturing feature requirements, drawing object models and visualising the feature components. This process is evident in figure 2.

The interaction model uses requirements, (re)design, development and evaluation. I have further modified this using the level 3 software engineering module (TM354) to incorporate certain aspects of the UP model. These are

- Domain modelling which incorporates an activity diagram which shows the flow of interaction for actors using a feature.

- Analyse which incorporates a Structural model to show the components as classes that make up each feature. Constraints and relationships are captured.

The application would then be developed in phase 3 using the requirements captured in phase 2.

Figure 2: The tasks to be completed at the service transition stage.

The need for tasks at the service operation and CSI phase.

Figure 3: The tasks to be completed at the service operation and CSI stage.

The Third stage of the project would focus on getting the application in the hands of patients as a beta test. Primarily, the current patients who already see the speech therapist in 1-1 sessions want the app to do sessions at home. In the future, the continual service improvement may evolve to consist of a paid patient and curated content subscription models.

# Account of Research and literature

## Researching existing applications.

The level 3 Web technologies module (TM352) taught that researching existing apps could reveal a feature gap in the market. Table 5 shows a distinctive difference that sets the app apart and could potentially have a place in the subscription-based market targeting a wider audience in the future if be. As you can see, there are some desired features that could set my project apart.

Table 5: Researching existing speech platforms to find gaps in the market.

| App name | Speech activity | Ability to control level of spoken word activities | Direct communication with a therapist. | Conversational activities | Ability to hear correct attempt before a speech activity. |
| --- | --- | --- | --- | --- | --- |
| Conversation Therapy. | Yes | No control setting by therapist as it’s an A.I powered app/ | No. The app is curated for everybody. Not the individual. | Yes | Yes. But this is an automated voice. Does not help with understanding when to add a specific pause or inflection to certain words/sounds. |
| My application. | Yes | Yes. This is set by the therapist. | Yes | No. | Yes. Performed by the therapist. |

## Research investigated at the service design stage.

Deciding to go with the mobile approach.

Choosing the application as a mobile or web application was the first step. Firstly, a web application that requires audio input may be impractical as its dependent on the user having a microphone or one of good quality. A mobile application comes better suited with an in-built microphone. The benefit of mobile applications is that phones are always on a person. Users can be reminded of tasks anytime, and the user can complete tasks anywhere. Take the language learning application Babbel which has a very similar style of learning to my proposed project. Emarsys, (n.d.) states that ‘Due to their investment in mobile, Babbel saw 200% year-over-year growth in March and April 2020’. I can only assume the move to mobile made the learning experience more efficient. VWO (2022) also states that the ability for mobile devices to work offline and on the move with users spending more time on Apps are reasons why the choice of mobile over a website is better.

Researching the success of other applications that have moved to mobile and found more success is insightful. However, for a more balanced proposal, I have researched counter points that favour a web-based approach. Clearbridgemobile, (n.d.) makes two clear points that a website is available to all users unlike the divide of splitting up a user base between apple AppStore and android marketplace. The second is updating a website doesn’t requires A download from users.

I have taken it a step forward and surveyed friends, family and strangers using my proposed project and the question of mobile vs web. The results were unequivocally one-sided towards mobile siding with accessibility and ease of access to the app and better user experience as the main reasons for their choice. They also bring up a good point that with the speed of internet connections, updating an app takes seconds.

Mobile Framework Selection.

As part of the level 3 web technology module (TM352), mobile applications have been developed using Cordova; a rather older technology built with HTML, CSS and JavaScript with the option of JS being swapped out for libraries like angular and ReactJs. Cordova is great as a hybrid option as it would allow a developer to target both android and apple with a singular codebase. However, react-native may be a more favourable development experience which has the same ability to be developed for both platforms. Toptal (n.d.) describes Cordova as being slow due to running inside of an integrated browser called WebView. This makes Cordova a hybrid application. They state ‘problems may range from missing visual feedback on tap areas, to scrolling that doesn’t feel as silky smooth as in native applications, to there being a 300-millisecond delay on tap events’. React Native is closer to a native application by developing the application in JavaScript (React), Packtpub (2018) states that ‘JavaScript is compiled to platform-specific Native code using React Native Bridge’. So, using the ‘reliable’ characteristic for what makes a software system, react-native seems most appropriate.

Audio Storage Considerations.

From experience, you cannot store images in a database whether this is a NoSQL or SQL database. This is because images are stored as a File stream data type. The same is true for audio. Audio is considered a media type format and could instead be saved into a storage system capable of handling media files. Research suggests that Cloudinary (n.d.) which 'is an end-to-end image and video management solution for websites and mobile apps, covering everything from image and video uploads, storage, manipulations, optimizations to delivery’ could be a great solution to my problem. I would store the audio and images/video for my app in Cloudinary. Because it’s also a CDN, Data saved is accessible using a public or private URL. Thus, the data’s URL can be saved in my own Database along with information that tags the audio to a user or activity. Though Audio is not stated as a media type that is allowed, (support.cloudinary, n.d.) states ‘you can upload any file type to your CloudinaryJs account, including audio files’ with a provided solution’.

Python for audio manipulation and moving to serverless.

The Activity feature could allow the therapist to select to listen to individual words spoken against a sentence or paragraph of words to follow along. I would assume we take an audio file, identify each word spoken and split this audio into newly saved chunks. Then when the therapist selects the word, the audio chunk is played. This might be quite a challenge to identify audio pauses to the next word spoken and research suggests this cannot be done with JavaScript. An issue for both Cordova and React-native (both JavaScript technologies).

Research suggests python is the only solution for audio manipulation and that python only runs within a server, the web server required for the web service would be coded in JavaScript (what I am most familiar with and will reduce development time) and somehow still be able to run a python script. While it’s possible to build a separate Python server, server costs could be cut down using Serverless functions.  This feature is rather difficult to implement but a thought for future implementation.

## Research and project work completed within the service design and transition stage.

Monolithic vs microservice.

Studying the level 3 Software engineering module (TM354) exposed me to a monolithic and microservice approach to software development. The application could be developed as a microservice or as a traditional monolithic application.

A monolithic application will be worked on within a single codebase. When one or more developers are working on the project codebase, there’s always a possibility of code-breaking when changes are made but not reflected elsewhere. A microservice breaks the code into separate services, so each developer works in an isolated environment.

- Monolithic apps are tightly coupled because it's easy to access other components in a single code base. You can still separate APIs and features into components, but they often depend on other code.

- A microservice broken into services is loosely coupled but can become more complicated and harder to test as the project grows and services need to cross-communicate.

Since only one developer is working on this project and time is a constraint, the project is best suited to being developed as a monolithic architecture.

Database Choice.

In order for my application to store and serve dynamic data to Patients, a database was required. Two possibilities for the structure and retrieval of data were NoSQL and SQL. I have been introduced to both mechanisms in my study of the level 3 modules. I have chosen NoSQL because when saving patient data into a collection, some records can have extra fields or some left out. This won’t conflict like it would in SQL.

Real-time service for the application.

The therapist wants a way to chat with patients in real time. The speech therapy app needed a way to send data (messages) to the server and the server update the other client. To do so, I learned in the level 3 web technologies module (TM352) through my own research that web sockets can accomplish this task using a bi-directional form of communication.

2 clients cannot talk to each other, but clients A and B can establish a web socket connection to the server to act as a middleman. Through My study of the level 3 web technology module (TM352), I was aware of existing SaaS services that could provide web-socket support. The main service was PusherJS.

PusherJS would be used for Web sockets and would be implemented for the chat feature and when the server needs to initiate communication with a client (notifications).

System design - Service architecture diagram.

Two proposed architecture diagrams were proposed using the technologies chosen. Through my study of the web technologies module (TM352), I was very familiar with the PaaS service offered by AWS and their services. Option A shows my monolithic app and its services being placed in an EC2 service with AWS Cognito for authentication, S3 for storage of images and audio, dynamoDB for my NoSQL database and AppSync for syncing between client and server. If I was unable to learn these new concepts by phase 2 of the service transition phase, then I would consider implementing Option B- given that I had prior experience with the services.

Eventually, I decided that implementing the majority of services with AWS which was something I had never done before was too difficult to achieve given that I did not have the time to learn these new concepts, whereas I have previous experience with the technologies selected in Option B. I decided that I would keep AWS only for serverless functions as I had some previous experience with AWS serverless.

Figure 4: Option A: a proposed service architecture diagram built in AWS and labelled as option A.

Figure 5: Option B: a proposed service architecture diagram built with different SaaS vendors and labelled as option B.

## Security and Ethical / legal concerns.

The application needed to store patient information and therapy data in a database hosted by a PaaS provider. Under GDPR, there is a shared responsibility for security. The PaaS provider is the data controller and processor which takes responsibility for protecting the infrastructure they run. As the developer and customer, I am the owner of the data collected from the Therapist and Patients and am responsible for the data and making sure the services I use are implemented correctly.

If I were to build my application using option A or B of the architecture diagram I proposed, then any implementation of the services done incorrectly could lead to security holes.

From my study of the Web technologies module (TM352), I have heavily researched the concerns of web security.  One such issue are data breaches which, dpp-gdrp (n.d.) states that ‘Data owners are held responsible for data security, for this reason, they are usually considered liable for breaches’. If this were the case, even though the data controller has the breach, if they can find fault in my implementation of their services, I would incur hefty fines under the GDRP guidelines.

Ethically, I should not sell any personal data collected and should follow legal requirements such as

- Abiding by the Accessibility act 2010 for UK websites,

- Disclosing that cookies are being used to store user data.

For the security of data in transit, I will apply an SSL certificate to the server so that all traffic is encrypted. To properly secure patient accounts, I’ll need to encrypt passwords in the database and compare them to a plaintext password when logging in. I’ve used a hashing algorithm called BcryptJS to do this.

For the authentication of my server, I will keep authenticate user requests and keep users signed in using the stateless protocol with JSON web tokens.

## Evaluation of Literature.

Researching whether mobile apps are better suited for a therapy based application drew me to 2 sources. VWO (2022) outlines 10 reasons why apps are better as opposed to developing a website. The source is more of a review than a description or solution to my research. Their bias is clearly favoured towards a mobile approach, however their conclusions that users spend more time on their phones than on a website seems logical. They back this up with a quote to a study by insider intelligence that pulls out some percentage statistics to back claims. I’m not sure how accurate these percentages are but can attest to these findings based on my own observations on trends such as tiktok and social media being predominately used on a mobile device.

I chose to quote Emarsys, (n.d.) which discusses Babbles’ move to mobile because of their striking similarities with my own project. Babbel like my proposed solution is a learning application where users have activities and goals to complete along their learning plan. The source is a review of their investment in a mobile application and the statistics provided cannot be verified. It could be said that this is a clever marketing attempt, though undeniably the points researched from VWO (2022) lead me to believe Babbles’ success draws upon all of the 10 advantages discussed. Both articles undeniably favour a mobile approach so I chose to include a more balanced research from Clearbridgemobile (n.d.) that focuses on the positives of a website over mobile.

The project quickly moved to a mobile approach very early on.  I think my decision to go with a mobile approach was more my own choice rather than being persuaded by any tech article. I’m sure I could find more articles that would persuade against a mobile app so researching and quoting a single article that reveals mobile app boosting sales vs a web approach was enough to jump at. It’s hard to determine whether a source has no bias, though paid advertisements for a product disguised as a tutorial or review occurs often in the tech world. Yet, I chose to quote and move with this approach as I had just finished the web technologies module (TM352) which taught Cordova and I was quite interested in taking my knowledge a step further with react native. Of course, the articles swayed me even further to choosing the path I had in my mind.

Tackling coding issued often led me to searching for solutions on Stack Overflow finding the top-voted answer to a question. Stack Overflow is a community-driven platform respected and used by millions of developers seeking help with their code problems. Answers are moderated to be non-opinionated though this is hard when answers are code related. The published date of the answer was 2017 and as of 2022, the answer with the code required to splice audio could be outdated or using new versions that require different implementations. The speech therapy references are also trustworthy and only contain information that is factual.

When researching ways of developing the architecture, I did so with my 5+ years of development experience. When choosing an architecture there are always SaaS providers who try to encourage the use of their system whether or not it’s the best fit. This type of research was very credible however, given the source was AWS and I was only interested in the services provided. I did not dig deeper into the credibility of their marketing of services and whether they performed better than alternative solutions.

# Account of project work and its outcome

App design work

The most important feature of the application is the Activity feature. Knowing how important breathing, mumbling and pronouncing sounds and letters are, it’s important to structure the activities with this in mind.

- If breathing is good, a delay or pause could be set for when a patient needs to say the next word or sentence. The therapist could set this themselves, but the functionality would be coded.

- If mouth movement is important, would implementing a camera recording so the therapist can view how the person moves their mouth as they do the activity or at least to hear the Therapists attempt at the activity first as a guideline?.

- Would the Patient like reminder tips set by the Therapist to help them with their activity?

A few possible Ui mock-ups were developed with these thoughts in mind.

Figure 6: Wireframe 1

.

Patient Questionnaire.

The service design stage involved sending a questionnaire to patients in order to find the most likable UI design option from figure 6 and test whether my thoughts on the activity feature had any substance. Figure 7, figure 8 and figure 9 shows that out of the patients who completed my questionnaire, patients would most definitely prefer

- Choice B or C.

- That reminders are useful.

- That they be able to listen to an activity set before attempting.

Figure 7: Questionaire question and response 1.

Figure 8: Questionaire question and response 2.

Figure 9: Questionaire question and response 3.

## Development progress at Phase 1 of the service transition stage.

Application name and logo delivered to the customer as part of deliverable 1.

Figure 10: App name and Logo.

## Requirements capturing progress at Phase 2 of the service transition stage.

Using the UP model, I looked at the login, fetching content and activities and how users/app state should interact and what kind of methods need to be triggered along with the values passed as parameters.

Feature: logging in and fetching content.

Figure 11: Activity diagram crafted in the Domain requirements stage.

Figure 12: Sequence diagram for the login feature crafted in the Design stage.

Figure 13: Sequence diagram for the getUserContent feature crafted in the Design stage.

Feature: Activities content.

Figure 14: Activity diagram crafted for the activity feature in the Domain requirements stage.

Figure 15: Capturing user stories and FR’s for activities at the needs and requirements stage.

Figure 16: Capturing user stories and FR’s for activities at the needs and requirements stage.

Figure 17: Sequence diagram and state charts crafted in the Design stage.

Figure 18: state charts crafted in the Design stage.

Developer user stories

Figure 19: Developer user story capturing the need to monitor service errors.

Patient user stories

Figure 20: Developer user stories for the Patients

Therapist user stories.

Figure 21: Developer user stories for the Therapist.

From requirements capturing and modelling to Database (NoSQL) Entity diagram work, the requirements stage has captured the need for

- Capturing server errors,

- Storing when patients have missed goals/not logged in or completed activities/flashcards,

- A therapist to create templates and unique activities/flashcards.

All patients are tagged by a therapy_type property. Two people tagged as needing therapy for apraxia for example will be tagged as such and will follow generally the same therapy plan with tweaks to their goals and activities. The database relationship model reflects this by separating a created goal by a template, or a custom goal. Now, custom goals may not need to be in its own collection, and instead be appended to a list. This would be possible as NoSQL database properties are not type restricted. For now, this is kept as a separate collection in case unique goals are tagged with a patient id or need to be queried separately.

Figure 22: A Database Entity diagram that shows how the application will store data relevant to the project features, chosen technologies and system design.

The relationships between these collections in figure 22 are shown in the Entity diagram Relationship table (figure 23).

Figure 23: The Relationships between database collections.

Take the NoSQL database collection ‘ActivityTemplates’ whose objects have a constraint that its ‘therapy_type’ property of type array must have at least one or more ids of type ‘TherapyTypes’. This is represented in Figure 24.This constraint can be implemented when setting up the database models. A new record added to the collection must pass this condition.

Figure 24: A representation of how data will be stored in the NoSQL database using the entity relationship diagram.

## Development progress at Phase 3 of the service transition stage.

The Technology used for the mobile app frontend is React native. This was chosen as part of my research early on. My Frontend will communicate with a REST API coded in NodeJS connected to a web hosted MongoDB database using MongoDB Atlas.

How the REST API works in my server.

The project frontend found in the ‘client’ folder and back-end in the ‘api’ folder in the GitHub Repository Therapy_uniproject, (2022) allowed me to code with separation of concerns in mind. Accessing the project while in the developmental phase is very different from being in production. For development, the server is ran using the npm command ‘app-run-all’ from the terminal. It runs both the server and native app simultaneously (figure 25). Hosting the server on port 5000 locally on my machine with front-end accessible from an iPhone served using a tool downloaded on the app store called ‘Expo’. To get the project front-end to run on expo, I had to scan the QR code generated from the terminal in my camera app (figure 26-27). This would then launch the app on my phone. To see how this application was downloaded, see Appendix A.

Figure 25: NodeJS server code.

Figure 26: NodeJS running on Port 5000 concurrently with my Expo Native Application.

Figure 27: Installing the EXPO app and running the React Native project (highlighted in red).

How my service architecture is structured.

Figure 28: How I structure each feature into a service that can be consumed and used elsewhere for testing and implementing.

Each feature being built from table 4 is built in my REST API as a service. Each service contains the same folder structure (figure 28, side 1) and keeping to this structure adds a level of code assurance for future services implemented. If we can keep to this structure, we could possibly lessen future conflictions. From my understanding of the level 2 Java module and level 3 web technologies module (TM352), I have gone for an approach that provides abstraction by developing finder and mutable database queries (Figure 28, side 2).  Why this is great is that Outside services shouldn’t make direct queries to other services. Since they shouldn’t know the inner workings of that service and how to interact with it, but just that they can call the function to get the desired outcome.

## Service: Logging in and Authentication in the app.

Understanding of basic security from the level 3 web technologies module (TM352), I did my own research to understand JWT tokens for authentication. I implemented a basic login and authentication approach evident in figure 29.

Figure 29: How authentication works with my app.

The level 3 web technologies module (TM352) taught us about status codes when querying restful services but it was a great achievement to actually think this over and do further research to know how to determine if the server needs to send authorisation errors, successful requests and possible network errors for bug reporting or simply return to the client that the user made a mistake. I had to know the status codes so the correct code could be sent when doing database queries. If an error occurred because of the database, this would be a bug and would need an error code to reflect this. But a user error where they passed the wrong credentials that needs validating on the server needs to be sent back with a status for a user error.

Implementing a test driven approach to developing services.

I have a login function that uses 3 functions and these functions also rely on smaller utility functions that could be used elsewhere. Just by following the arrows from the functions list (right side of the figure 30) how do we make sure the login function works?

Figure 30: How I implemented a test driven approach to developing services.

Well, we test all these small functions separately in test API routes, then test the login function as a separate testing route.

Figure 31: Testing individual functions using a REST API client that is an alternative to Postman.

The login experience from the perspective of the patient.

Figure 32: Screenshots of the Application where a Patient is attempting to login with an existing or new account.

Figure 33: Screenshots of the Application where a Patient is attempting to login and being granted access to the Patient Dashboard.

I got bogged down with the UI and Look of the login. I really liked how the pin attempt looked with the colour changes based on being correct or incorrect. I have missed out on some authentication principles that couldn’t be implemented due to time constraints. Primarily, a user has already been registered on the database – so no registration is possible in the beta phase.

Navigation between screens works similar to a stack data structure – something I learned from the Algorithms and data structures module. When you navigate to a new screen, it pushes that screen to the top of the stack. So, wanting to go back to the previous screen would be like using the .pop () function. My issue was that when authenticated, you shouldn’t be able to navigate to non auth screens. I tried clearing the stack but this still didn’t work. After research from (stack overflow, 2014), I Decided to just prevent backwards swiping.

Developing the Login UI and requests to the service in React Native.

Figure 34: Developing the Login UI and requests to the service in React Native.

Within figure 34, we see 4 things happen:

- Calls the login function that makes a request to my server.

- Sets the created user JWT token into local storage if the user did login.

- If the login fails due to a network error or unsuccessful login, then the user is shown the pin error screen.

- The login network request sent to the server using the POST method with a successful 200 response returned.

The Database Schema for the Login Service.

Figure 35: The differences between the models mocked up for the Login service compared to what I ended up coding.

Codebase for the login UI and service.

- Front-end - https://github.com/codedevbrad/therapy_uniproject/tree/main/client/src/content/noAuthed

- Server-side - https://github.com/codedevbrad/therapy_uniproject/tree/main/api/src/services/service__user

## Service: Calendar session service.

The Calendar experience from the perspective of the patient (figure 36) was Implemented using a NPM package called ‘react-native-calendars’ I found when searching the NPM package registry. It provided a calendar component with functionality to mark certain dates with a blue highlighted circle by passing in data, and handle user touch events (see the appendix H and appendix I) and I was very impressed with the outcome as I could display user sessions and display sessions based on the dates a user would select by touch. React native uses react (with custom layout components) so there were no conflictions or errors when importing. I have had some prior experience with searching and writing about NPM modules from the level 3 web technologies module, however, that was as far as it got. Being able to go a step further and implementing the module was a great learning experience for myself.

Npm package: https://www.npmjs.com/package/react-native-calendars

The server-side logic I implemented for the app to fetch and data from is evident through figure 37-39.

Figure 36: The Application on the calendar screen with the data evident in the database.

Developing the Calendar UI, HTTP requests to the service from React Native.

Figure 37: Developing the Calendar UI, HTTP requests to the REST API.

Figure 38: Developing the Calendar REST API.

The Database Schema for the Calendar Service.

Figure 39: The differences between the models mocked up for the Calendar service compared to what I ended up coding.

Codebase for the Calendar UI and Service.

- Front-end - https://github.com/codedevbrad/therapy_uniproject/blob/main/client/src/content/authed/screens/Calendar/index.js

- Server-side - https://github.com/codedevbrad/therapy_uniproject/tree/main/api/src/services/service__app/feature__sessions

## Service: Activity template and subscribing to Activities.

The Activity experience from the perspective of the patient.

Figure 40: Screenshots of a patient using the app and attempting and completing a chosen Activity in that has been subscribed to them by the therapist.

Manually adding subscribed activities

Figure 41: Showing how Subscribed activities use the equivalent of external keys to link to Activity templates.

Developing the Activity UI, HTTP requests to the service from React Native.

A subscription object links to an activity template Id. So, all the activity templates subscribed need to be fetched to render to the patient in the app (figure 40). Mongoose has a built in Model Query that queries the database and matches all ids inside an array. So, I was able to grab all of the template ids as an array, passing to getActivityTemplatesByIds (ids) (figure 42, point 2) and get back the desired results to show in the app.

I then combined each activity subscribed with the template data (figure 42, point 3). In the end I just used plain JS to map the two arrays together. First making sure to turn the id’s into strings as the objectIds are objects and you can’t do a ‘==’ on two objects as they’re not primitive values. This was interesting to understand.

The Limitation with NOSQL is that I needed to query 2 collections and merge the array of objects to get what I needed, which I found difficult and took a lot of research to code. With SQL, I would simply have used the Join and Merge queries.

Figure 42: REST API for the Subscribed activity service.

The Database Schema for the Activity Service.

Figure 43: The differences between the models mocked up for the Activity Template, Subscribed and completed services compared to what I ended up coding.

The changes most seen from figure 43 are the removal of saving flashcards to the database. This feature was removed after the transition stage phase 2. The template schema also has new additions coded. For one I thought tagging each activity with the articulations would be good for filtering on the app, and making goals for. So an activity where a sentence might get you to say ‘therapy’, ‘thorough’ and ‘rough’ all has ‘th’ and ‘r’ as articulations to pronounce, and would as such allow you to choose an activity or create goals around. This can be seen in figure 40 screen 1.

How I implemented the Text highlighting for activities.

I was able to implement the functionality of highlighting the current word to read in the activity through a recursive function. The function calls itself, looping through every word in the words array, setting a state in react and changing what index of the rendered words to change colour. Relearning recursive functions was a challenge as you can run into memory leaks if improperly coded. If implemented in the future, I would better explore writing white-box and black-box tests for recursive functions.

Figure 44: Implementing a recursive function to loop through an array of words, highlighting based on a ticking index.

Completing an activity.

Figure 45: Implementing the saving of Audio Recordings and dealing with the Audio data.

When you attempt an activity, the phone’s audio is captured (using an audio script I coded) and sent to the server. This was a very difficult challenge for me as I’m unfamiliar with the data structure that audio is recorded to. You can’t simply start a recording and test the audio saved because the module returns a string of data (figure 45).

I had trouble converting the audio into something that can be played. I found out I could convert what was recorded to a base64 audio file. I had an issue sending this data using the post request – getting the error ‘request entity too large’. The base64 data sent to the server is rather large and after researching, I found that (Stackoverflow, 2014) had a voted answer that suggested increasing the amount of payload that could be sent to the server. However this did not solve the issue for me and for now the post request returns the 413 status code and the completed activity not saved in the database. The app activity feature works, just that the audio is not saved due to this error.

Figure 46: Getting stuck with sending a POST request whose body is too large to be sent.

What I was unable to implement:

- Any form of audio implementation I had researched which is evident in my report is missing in my application due to time constraints trying to get the audio functionality working.

- Some UI decisions that were made in the wireframe (figure 6).

Codebase for the Activity feature in React Native.

- https://github.com/codedevbrad/therapy_uniproject/tree/main/client/src/content/authed/screens/Content/Activities

Codebase for the Subscribed activity and Templating service.

- https://github.com/codedevbrad/therapy_uniproject/tree/main/api/src/services/service__patientwork/feature__subscriptions

Codebase for saving completed activities.

- https://github.com/codedevbrad/therapy_uniproject/tree/main/api/src/services/service__patientwork/feature__subscriptionsCompleted

## Service: Goals Service.

Developing the Goals UI, HTTP requests to the service from React Native.

Figure 47: Screenshot of the Patient using the Goals Screen and The code used to implement the feature.

Creating goals for the patient had to be implemented correctly. A goal set must match to a subscribed activity. This brought up some considerations:

What if the activity template changes?

- We set a goal to complete activities whose type is ‘sentences’. But then a sentence template gets deleted and no sentence activities remain. That goal is now useless.

- We set a goal to complete activities with articulation ‘th’. But the only activity template with this gets changed. Now there’s none with ‘th’ left for the patient to complete.

How would I implement validating goals set?

- When querying goals from the Database, check that each goal can be satisfied. If not, remove it from the collection

- We could stop the need for constant checks if we keep a record of when the activity collection was last altered (insert, update, delete). If this hasn't changed in the week of the goals, we know the goals set will match the templates.

What I couldn’t implement in this service:

- Completing activities ticking off certain weekly goals.

- Showing what goal items have been completed so far and whether all goal items are ticked off.

Codebase for the Goals UI and service.

- Front-end -https://github.com/codedevbrad/therapy_uniproject/blob/main/client/src/content/authed/screens/Content/Goals/index.js

- Server-side - https://github.com/codedevbrad/therapy_uniproject/tree/main/api/src/services/service__patientwork/feature__goals

## Service: Chat Service.

Chat service from the perspective of the patient with client side code and real-time database.

I was initially set on implementing the chat feature with PusherJs (figure 48).

Figure 48: How I would have had to implement the chat service using a bi-directional approach with PusherJS.

I however stumbled on a new service called Firebase which supports real-time databases managed on the client. This meant I could eliminate coding the chat service on the server as Firebase is a client-based service. After consideration, I moved away from storing chat events on my server and database and built the service through Firebase (figure 49). All of this implementation could be quickly implemented by downloading firebase through NPM and importing the SDK and using prebuilt functions. The database data can be queried and the great thing is these queries are bi-directional. They can triggered by the client to send data and be triggered automatically when any new data is changed in the firebase database. This was easy enough to hook up to the React state that holds the chat messages to get the effect of a real-time chat feature.

I did have trouble with errors when finding the correct way to import the firebase SDK and use the correct queries. An article from (Firebase, n.d.) stated that they had upgraded the SDK’s and how they’re implemented. Clearly, the online tutorials I had used were using older versions of the SDK version I downloaded.

My implementation of the firebase queries is clearly lacking any form of security. I am querying messages for a patient based on the logged in user’s id. But, this leaves my application open to a form of security attack because my queries can be accessed from the client with injection tools and modified to query for other patient Id’s (if they find a way to figure out how to obtain).

What should have been done was to implement authenticating the current logged in user (done with my JWT service) with firebase and used the id to query for the firebase data. This is then handled server-side and cannot be manipulated. The problem is authenticating with firebase requires a database user-collection hosted within their service and sharing the same user data with both my own database and the firebase user database could prove difficult as the same user data needs to be identical.

I was unable to implement posting messages. As of now, the chat can only receive current and new messages from the database in real-time.

Codebase for the Chat UI and functionality.

https://github.com/codedevbrad/therapy_uniproject/blob/main/client/src/content/authed/screens/Content/Chat/index.js

Figure 49: Screenshot of the Patient using the Chat Feature with the Firebase database and the code to implement the Firebase SDK and queries.

# Review of project work

Having now come to the end of the TM470 module, I have completed as much of the project as I possible could. Though I have yet to provide the customer with a tangible product. I have delivered on the first deliverable which involved the creation of the application logo and the second deliverable that was delivered at Phase 3 of the service transition stage which meant building the application front-end and Rest API services.

## Deliverables I couldn’t complete in time:

- The service operation stage which will see the app be used by patients in a beta stage to work out bugs and test out features using the event and incident management that I will setup.

- The continual service operation which will be a report on how the application will progress from beta stage to a product that can be shipped.

## Tasks that have gone well.

- Doing a project feature gap was a great way to identify potential ways of standing out against existing applications. This is great for any new project. Unfortunately i learned this later in the project. This will be at the forefront of my project planning moving forward.

- Great that i identified which tasks, deliverables could potentially see problems or take longer than expected.

- Breaking up work into requirement tasks and deliverables helped identify key goals with a time plan for the start and completion. If I ended up behind on these then it was easy to know what needed delaying or reducing in scope - again, using the table to identify challenging tasks/deliverables.

- Agreeing on a relationship agreement and drawing up an SLA was a good way to communicate with the customer. That way, he had a solid expectation of how development communication would unfold, and ways in which i would be expected to handle the service in terms of downtime, bug fixing, etc.

- Assigning difficulty labels to tasks and deliverables.

- Implementing a ReactJs NPM package that implemented a calendar component was a great way to speed up development. I didn’t need to implement this myself reducing the need to bug fix and design.

I was hit with only a few setbacks. For one, delegating the task of logo creation to a third-party for the first deliverable was a good idea in practice. It would certainly free up my time and resources. However, this meant relying on their time management which as I experienced, let me down and ended up setting back tasks as I had to move task deadlines around and complete the work myself.

## What would be done differently for future projects?

- Give more time to development. The service strategy and design are important processes but I probably spent too much time and not given myself enough time for coding work.

- That I have given myself too much scope. Coming up with interesting features at the planning stage can quickly add up and the scope of the project increases.

- The customer did cause delays with some tasks. Unfortunately there’s no way to predict this. What I would do next time is tag deliverables and tasks that could be delayed and increase their deadlines.

## How the project scope has changed throughout the project lifecycle.

As the project developed, specifically over the course of the service design stage where the design of the system was worked on, the client proposed a new feature added to the catalogue that would allow the therapist to monitor the patient inactivity and goals not being met – this made it into the feature list but was unable to be worked on due to time constraints. I was also set on implementing Flashcards as an activity where a Patient would guess the mouth movement needed for certain words and pronunciations but soon realised the difficulty of implementing. This feature did not get past the second phase of the service transition stage but user stories and schema models have been kept in the diagrams.

When in the service transition stage, the scope of the project changed from going from a completed product to only completing a beta version of the app. I had initially added Cloudinary in my architectural diagram to store audio for completed activities. I know a recording is being made in the client and I initially thought an audio file would need to be saved. However, what was returned was a string containing a base64 datatype. I knew this could be saved in a database as a string which did not need saving as an audio file.

As I worked my way through coding each service, the underlying features remained, but the database schema used to capture data did change somewhat. These were mostly the data types for each property which I didn’t think were important enough to document in my review. One change that I made was removing the tagging of therapy_type to activity templates and to the Patient. I initially wanted this implemented so that the Patient would have content suited more to their therapy needs. I however found this challenging to complete and instead made all content available to the patient.

Lastly, the client wanted to drastically change the scope of the project and look ahead from the development of this project to the future. Of course, this would be too much work given the time plan already established. However, it was possible to provide a project plan for this new feature in the Continual-service-improvement stage of the project to be later implemented by future developers. I was unable to get to this though as the third stage of the service transition stage took too long.

# Reviewing project management

My strongest learning experience was developing a solid ITIL service strategy to plan and organise my work, refine goals and content. These tasks would tackle the LO2 and LO9 learning outcomes.

Choosing the five stage service ITIL plan and incorporating an interaction model plan for development was a good choice. A project needs a strategy, design plan, work and plan for after completion and the ITIL model fits this perfectly. This document of my work/tasks and deliverables has improved quite drastically from Tma01 following the advice of my tutor and my own reflection throughout the module. Initially starting with a project plan akin to Figure 50, my final project plan is well documented early in the report within table 2-4. My early project plan lacked any timeframe plan or way to convey more information without having to zoom out for a screenshot. I think moving to tables in my finalised versions conveys my plan in a more coherent and visually appealing way with added information capturing whether these have completed.

Figure 50: My initial proposal of deliverables as evidence for the LO2 and LO9 learning outcomes.

Working through stages meant I knew exactly where tasks fit and meant I could focus on completing small tasks. The star model is an approach to the service lifecycle model which puts evaluation at the forefront of the development lifecycle (figure 51). With each activity, you evaluate your progress - which in my project, would be an evaluation with the therapist/client. With my interaction model, Evaluation of the completed feature is done last. The Star model doesn’t follow an iterative plan which I found would be hard to follow and keep a good time plan with.

Figure 51: Star model.

Despite the management strategy I had in place, I think this project was unlike others I have done by myself as a hobby. Though most of the coding completed followed practices I have done in these hobby projects, unlike having a flexible schedule with no deadline, following a strict schedule and timeframe to complete the project was rather stressful but it has made me realise that having too many proposed features can be too much sometimes. My project would have likely been more successful if it had less features. I should have focussed only on implementing the activity feature. I could have then made it to the service operation and CSI stage. From the CSI stage, I could have then looked at implementing the real-time chat feature and calendar service.

## Keeping track of my project service lifecycle using a Gantt chart.

The project progress was tracked using a Gantt chart where each lifecycle stage and its associated tasks are tracked with a completion percentage bar. By staging tasks set by a deadline we can track the project progress. The Gantt chart has seen quite a few iterations over the course of the project, starting with figure 52 and finalising with figure 53 and figure 54 using the guidance of my tutor’s feedback. The final version is

- more clearer,

- contains progress bars to help track work easier

- And has a nicer calendar.

However, all of my work has been stored in the task management application ‘Notion’ and the Gantt chart in figure 53-54 was generated from this. Moving over to the finalised version meant creating the chart in another software application. And while this chart certainly looked nicer, it’s simply a nicer presentation without the work attached. So, deleting and updating work in my notion work means the new scheduling timeframes do not update.

Figure 52: Project plan using the first iteration of the Gantt chart.

Figure 53: Project plan using a Gantt chart part 1.

Figure 54: Project plan using a Gantt chart part 2.

# Assessing the risks that affected project completion

I have drawn upon the following studied modules that I used in order to complete the software project:

- Web, mobile, and cloud technology, (TM352), 2021.

- Building the web service and mobile/web application.

- Designing my web service using REST.

- Building the architectural diagrams needed to understand how the system should function and what services/languages are required.

- Managing IT: The why, the what, and the how, (TM254), 2019.

- Using the ITIL methodology to develop the software system.

- Defining the scope of the project correctly.

- Implementing proper incident, change and problem management.

- Understanding of the software lifecycle.

- Software engineering, (TM354), 2020.

- Building systems that implement abstraction.

- Creating state diagrams, sequence diagrams and capturing requirements.

- Understanding of agile development and the waterfall methodology of building software products.

- Software testing (Whitebox/Black box) and design by contract/defensive programming.

## Skills required that I have existing knowledge of.

- Building web applications with React and web services.

- Server development using NodeJS or Flask/Django.

- Implementing NoSQL and SQL databases which are required since I’ll need a way of storing audio, user details and persistent data for the application.

- Native app development.

## Skills required for the service design and phase 3 of the service transition stage.

- Serverless cloud functions.

- Mobile Authentication methods.

- Implementing my app with AWS web services.

- Time management systems that encourage effective work intervals.

- A build process and document plan to replicate my project elsewhere.

## Challenges and risks identified at the start of development that could impact project completion.

Table 6: Risks with development.

| Why is there a risk? | Mitigation plan. | What to do if not managed. |
| --- | --- | --- |
| Contracting work from a third-party freelancer means relying on their schedule. | Maintain more contact with freelancers and set strict deadlines. | Design or use a logo generator and free-to-use illustrations. |
| Could get stuck on developing only a few features. | Create a goal to make sure I complete feature tasks within a time or date. Choosing the most important features to develop first. Then features on the back burner can later be developed. | Stop development, reduce the scope of the feature or begin working on a new feature. |
| New feature changes may require lots of new work. | Keep proposed feature changes to a manageable amount and start on the most important. | Scrap changes that cannot be implemented. |

## Challenges and risks identified early on at the start of the project.

Table 7: Risks identified at the start of the project.

| Risk | Impact | Likelihood of Occurring. | Mitigation Plan. |
| --- | --- | --- | --- |
| Learning the coding languages required to complete the application. | Will slow down development time. | Often in the service transition phase. | Allocate more learning time out of work hours or reduce the complexity of work. |
| Loss of database data | Very High. | Low. | Routinely backup database. |
| Gantt board and project work were erased. | Very High. | Low. | Create saved copies of work. |
| Communication breakdown with the client. | High. | Often. | Set a level of communication before work commences. |
| Schedule or illness. | Low in the service strategy and design stage. High in the service transition stage. | Often | Work extra hours when possible or remove features to complete so that the scope of the project changes to make the delivery achievable. |
| Any code Framework / service API implemented going deprecated or changing versions that break existing code. | Depends on how much code is affected. | Unsure. | Read the framework / Service API’s support and longevity beforehand. |

## Whether any of the identified risks impacted my project and the effectiveness of the mitigation plans set out.

- Learning the coding languages did impact my time management and slowed down development. I therefore followed my mitigation plan, allocating more time out of work hours.

- There were often communication lapses that delayed work. The customer and I did set up a relationship agreement but the client did break this. Unfortunately there’s not much you can do about it.

- Used a web-based visual chart application to create a database entity diagram model which I ended up not saving. Unfortunately I did not follow the mitigation plan set in table 7 and the impact was as expected and set me back some time as I had to re-replicate the diagram.

- There was no loss of database data or Gantt chart. However I am constantly making backups so if it does happen, my mitigation plan will be effective.

## How I Mitigated the Risk of communication breakdown with the client throughout.

Dealing with customer feedback and communication at the service design and transition stage could halter project progress if communication is slow. Therefore, a business relationship agreement deals with development communication and agreements. These agreements are:

- Emails/messages should not go unread or not replied to for more than 3 days.

- A feature being developed that goes 1 week past its deadline should trigger a review of the time plan to deadline and remaining features to implement.

- A feature requirement which has been captured and agreed upon should not be changed until the feature is evaluated.

- That feature progress was always reported to the client (figure 55).

- That development delays were hastily reported.

Figure 55: Evidence of my communication with the Stakeholder (Therapist) reporting changes to the services being used.

# Reviewing My Personal development

Designing and developing a speech therapy application has always been an interest to me. Studying with the Open University and studying web-development, I have experience with building web applications for myself, but never have I done so within a set deadline, documenting the development and following a project lifecycle. I began the project with a very ambitious list of skills to learn.

I initially wanted to code the application using AWS and it would have been great to go with the aws route. I could’ve learned new technologies and developed an app using tools unfamiliar to me. Unfortunately I just didn’t have enough time to learn then implement. If the concept took too long to code then my work would have suffered.

Skills I developed:

- I learned about serverless from doing the web module so it was great to implement serverless functions with AWS.

- Mobile authentication. It would have been great to implement the aws mobile authentication strategy but i just didn’t have enough time.

- When you’re working on a project, it may seem easy to remember how you’d rebuild the app elsewhere. Yet, I learned from the web technology module (TM352) that a proper build guide for replicating the project elsewhere was drastically needed.

- Using the Pomodoro technique to work more effectively in smaller 25 minute increments. I found this really useful for managing my time especially when the schedule or illness risk cropped up so often.

When learning new coding languages, I have always been set on YouTube tutorials to learn. In order to grow as a developer I pushed myself to learn a new language (that being when I implemented Firebase for my chat service) using documentation rather than video tutorials. This was a challenging but nonetheless rewarding to skill. Understanding technical documentation I think is a great skill if working in a team environment as a developer.

I’ve found doing state charts and sequence diagrams really helpful to gain an understanding of how a feature will work, but also starting with the high level abstract view with the activity diagrams and then moving to the sequence diagrams.
By doing many activity diagrams. I could work out different ways the feature might function. For example, fetching content was first depicted as simply fetching data from the API. Later when designing the login system, i figured i wouldn’t need to re-fetch user data from the API as the user is stored in state when logging in. This has really made it easy to build new features that may rely on existing features i can simply look at their activity and sequence diagrams.

Though I made lots of sequence diagrams, I must admit I jumped into coding each service almost through intuition. I did create sequence and activity diagrams early on in the service design stage. My code doesn’t follow this 100% as I required more functions. But it was a great to think about how the service should interact.

Improving my skills moving forward.

What I find great about this project is that it encompasses all of the skills I feel are needed as a showcase for potential job opportunities as a full-stack web developer. All of the skills I’ve covered; from architecture diagrams and to capturing requirements and implementing restful web services is highly sought after. Though I do think the sequence diagrams were rather challenging and I forgot about small low-level details which captures useful information. This is a skill I need to develop as I move closer the project deadline and for future projects.

I learn best from YouTube tutorials but for the project, I focussed on learning by myself with documentation. I problem solve the best by dissecting the issue and writing code in an editor like code-sandbox or Jsfiddle. There I can make sure I catch issues like memory leaking with recursion.

The level 3 web technologies module (TM352) gave a very basic description of authentication that could be implemented. OU, (2021, TM352, Block1, Part 5.10.1 Basic authentication) states ‘The web browser (or any other client) responds with a user-identifier and password. The credentials are encoded and returned to the server. The server extracts the credentials and verifies them against a local list of users’. I went a step further and implemented a more secure approach to authentication by using JWT. It applies the same principles, however using encrypted tokens passed along the header of the request through a bearer auth protocol.

The level 3 web technologies module (TM352) introduced me to a web client called Postman that lets you build and send HTTP requests. I found this very useful in the module and decided to implement this in my project for my test-driven approach to development. The module briefly touched on the basics such as passing data through the query and body. I however had to learn how to share variables in the client through environmental variables. I also had to learn how to send Authentication tokens through the header of the request.

Thankfully my learning of the algorithms module taught me the stack data structure so I was comfortable with some new concepts. I tested myself with implementing a recursive function.

By the end of my coding I Saw that maybe I hadn’t documented my code properly. I should start adding comments that describe what the function does, what props it takes and whether it should return anything. Through the learning of Cordova in the web technologies module (TM352), I knew about NPM packages which react-native supports. There was a great package for implementing a calendar - something which would’ve taken me ages and lots if bug testing.

I had a thought about adding bug and feature requests with GitHub to allow others to contribute to my project. Working with other developers would mean I would need strict type rules for my functions. So, if anyone uses a function and I change the type of a variable needing to be passed in the parameter, an error would occur. With my coding of java in my modules, I do miss the type declarations and catches. I know typescript sorts this but i haven’t put aside the time to relearn it. But it’s definitely a skill i want to develop. I have realised that I want to introduce typescript for future projects. I cannot implement this into the existing project which is a learning experience. I also had no time to implement white-box testing – something I had hoped I could learn after being exposed to from the web technologies module (TM352).

# References.

Clearbridgemobile, (n.d.) Mobile App vs Mobile Website [Online]. Available at https://clearbridgemobile.com/mobile-app-vs-mobile-website-which-is-the-better-option/. Accessed 10.09.2022.

Cloudinary, (n.d.). What does Cloudinary do?’ [Online]. Available at https://cloudinary.com/faq. Accessed 12.03.2022.

Dpp-gdrp, (n.d.) who is responsible when a cloud security data breach occurs. [Online]. Available at https://www.dpp-gdpr.com/news/cloud-security-data-breach/#:~:text=Data%20owners%20are%20held%20responsible,the%20security%20of%20the%20data. Accessed 04.05.2022.

Emarsys, (n.d.). Personalizing the mobile user experience to increase YoY growth [Online]. Available at https://emarsys.com/why-emarsys/success-stories/babbel-personalizes-mobile-experience/ . Accessed 12.03.2022.

Firebase, (n.d.) Upgrade from version 8 to the modular Web SDK. [Online]. Available at https://firebase.google.com/docs/web/modular-upgrade. Accessed 10.08.2022

VWO, (2022). Mobile App or Website? 10 Reasons why apps are better [Online]. Available at https://vwo.com/blog/10-reasons-mobile-apps-are-better/#:~:text=Apps%20usually%20store%20their%20data,proactive%20actions%20on%20users'%20behalf. Accessed 15.06.2022.

GitHub, (2022), Therapy_uniproject [Online]. Available at https://github.com/codedevbrad/therapy_uniproject

Google Questionnaire (n.d.), Therapist App. [Online]. Available at https://docs.google.com/forms/d/e/1FAIpQLScTdsaYhcbCbBflwldlNpy-kN5DtfMEyMbIfAHd3NO_QzIo_A/viewform?usp=sf_link

Notion, (n.d.) Available at https://www.notion.so/. Accessed 12.03.2022.

OU, (2021, TM352, Block1, Part 5.10.1). Basic authentication [Online]. Available at https://learn2.open.ac.uk/mod/oucontent/view.php?id=1844087&section=10.1. Accessed 20.08.2022.

Packtpub, (2018). Is React Native really a Native Framework [Online]. Available at https://hub.packtpub.com/react-native-really-native-framework/#:~:text=So%20to%20summarize%20React%20Native,Native%20code%2C%20than%20hybrid%20apps. Accessed 13.02.2022.

RCSLT, (n.d.) Communication access UK. Inclusion for all [Online]. Available at https://www.rcslt.org/policy/communication-access-uk/

Accessed 20.07.2022.

Support.cloudinary, (n.d.). Can I upload audio files to my Cloudinary account [Online]. Available at https://support.cloudinary.com/hc/en-us/articles/115003361672-Can-I-upload-audio-files-to-my-Cloudinary-account- . Accessed 12.03.2022.

Stack overflow, (2014), Error: request entity too large [Online]. Available at https://stackoverflow.com/questions/19917401/error-request-entity-too-large

# Appendix – glossary of terms.

Aphasia - a condition that robs you of the ability to communicate. It can affect your ability to speak, write and understand language, both verbal and written. Aphasia typically occurs suddenly after a stroke or a head injury.

Apraxia - a neurological disorder characterized by the inability to perform learned (familiar) movements on command, even though the command is understood and there is a willingness to perform the movement.

BCRYPT - a password-hashing function.

GDPR - The General Data Protection Regulation is a regulation in EU law on data protection and privacy in the European Union and the European Economic Area.

GitHub - is a provider of Internet hosting for software development and version control using Git.

JWT - a proposed Internet standard for creating data with optional signature and/or optional encryption whose payload holds JSON that asserts some number of claims. The tokens are signed either using a private secret or a public/private key.

Notion - a project management and note-taking software. Notion is designed to help members of a company or organization coordinate deadlines, objectives, and assignments for the sake of efficiency and productivity.

PaaS -a cloud computing model where a third-party provider delivers hardware and software tools to users over the internet. Usually, these tools are needed for application development. A PaaS provider hosts the hardware and software on its own infrastructure.

Pomodoro technique - The Pomodoro Technique is a time management system that encourages people to work with the time they have—rather than against it. Using this method, you break your workday into 25-minute chunks separated by five-minute breaks. These intervals are referred to as Pomodoro’s.

SaaS - A software licensing and delivery model in which software is licensed on a subscription basis and is centrally hosted. SaaS is also known as "on-demand software" and Web-based/Web-hosted software.

Serverless - a cloud-native development model that allows developers to build and run applications without having to manage servers. There are still servers in serverless, but they are abstracted away from app development.

UP model - a popular iterative and incremental development process for building enterprise systems based on an object-oriented approach.

##### Appendix – Project work

Appendix A: Searching for ‘Expo’ on the AppStore, downloading and seeing the app on the home screen.

Appendix B: Implementing the server logic.

Appendix C: Connecting to the MongoDB database and using either the development or production collections.

Appendix D: Running my project and seeing that the server successfully listens to requests on port 5000 and has connected to the mongoDB database in development.

Appendix E: Implementing the logic for the project skeleton work started at phase 1 of the service transition stage.

Appendix F: Writing tests for my authentication and login service.

Appendix G: Connecting to dev or production database based on the environment variable set.

Appendix H: How I implemented the Calendar package for the sessions screen in my app.

Appendix I: How the Calendar Component fetches date data when the user clicks a specific date.

##### Appendix – Project journal.

| date | duration of activity | worked on | What I did. |
| --- | --- | --- | --- |
| 28/03/2022 - 29/03/2022 | 2.5 hours | Service design stage. | Researched real-time technologies, had a meeting with therapist about payment subscription models and decided on whether the app should be monolithic or a microservice. |
| 01/04/2022 | 1 hour | service design stage | Had email conversations with client about app UI and wireframe. |
| 02/04/2022 | 2 hours | service design stage | Had a 1-1 session with client to finalise design ideas. Used the sharable interactive board in Figma with the client. |
| 03/03/2022 | 4 hours | service design stage | Creating app wireframe designs. |
| 04/03/2022 | 1 hour. | Service design stage. | Creating app wireframe designs. |
| 08/04/2022 | 2 hours | Service design stage. | Made new UI and app wireframes in a meeting with the client as he had new ideas and thoughts for changes to my proposed designs. |
| 09/04/2022 | 1 hour | service design stage | Created and posted Questionnaire to patients of therapist. |
| 10/04/2022 | 3 hours | Service design stage. | while waiting for patient feedback, I tested whether AWS Lambda can run python serverless functions |
| 11/04/2022 | 2 hours | Service design stage. | While waiting for patient feedback, I took another go at Lambda learning. |
| 13/04/2022 | 3 hours. | service design stage | Had a meeting with client to discuss the results of the questionnaire sent to patients? Finalised a rough version of the app to be developed. |

| date | duration of activity | worked on | What I did. |
| --- | --- | --- | --- |
| 14/04/2022 – 19/04/2022 | 5 hours. | Service transition stage phase 1 | Created the logo for the theripal project. |
| 20/04/2022 | 3 hours. | Service transition stage phase 1 | Created the project repository to store my code. Started work on the development tasks. |
| 21/04/2022 | 2 hours. | Service transition stage phase 1 | downloaded the react native starter code through the npx create-react-app. |
| 22/04/2022 – 24/04/2022 | 8 hours. | Service transition stage phase 1 | Decided whether I could build my project using option A of my System design architecture diagram. This meant implementing services with AWS. Something I had never done before. I decided through watching YouTube videos that I did not have the time to learn these new concepts, whereas I have previous experience with the technologies chosen in Option B. |

| date | duration of activity | worked on | What I did. |
| --- | --- | --- | --- |
| 11/06/2022 | 3 hours | Service transition stage phase 2. | Started work on domain modelling which meant creating an activity diagram that shows how the app should fetch content. |
| 12/06/2022 | 1 hour | Service transition stage phase 2. | Completed work on activity diagram that shows how the app should fetch content. |
| 13/06/2022 | 3 hours | Service transition stage phase 2. | Started work on domain modelling and completed activity diagram that shows how the app activities feature should work. |
| 14/06/2022 | 4 hours | Service transition stage phase 2. | Started work on needs/requirements capturing which meant Starting the user stories with fit criterions and descriptions for the patient, therapist and developer. |
| 15/06/2022 | 2.5 hours | Service transition stage phase 2. | Continued work on the needs/requirements of the project, capturing fit criterions and descriptions for the patient, therapist and developer. |
| 16/06/2022 | 3 hours | Service transition stage phase 2. | Completed work on needs/requirements of the project, capturing user stories with fit criterions and descriptions for the patient, therapist and developer. |
| 18/06/2022 | 2 hours | Service transition stage phase 2. | Working on the design process of the project which meant capturing the finer details of how the app should function. I created the Login and fetch app content sequence diagram. |
| 19/06/2022 – 22/06/2022 | 6 hours | Service transition stage phase 2. | Made new changes to the Login and fetch-app content sequence diagram. |
| 21/06/2022 | 2 hours | Service transition stage phase 2. | Created database entity relationship diagram based on captured requirements, user stories and sequence diagrams. |
| 24/06/2022 | 3 hours | Service transition stage phase 2. | Creating the Activity state chart and sequence diagram. |
| 24/06/2022 – 25/06/2022 | 5 hours | Service transition stage phase 2. | Completing Activity state chart and sequence diagram. |

| date | duration of activity | worked on | What I did. |
| --- | --- | --- | --- |
| 14/07/2022 | 2 hours. | Service transition stage phase 3. | Watched some YouTube videos on react-native and looked through my project code |
| 18/07/2022 - 19/07/2022 | 6 hours. | Service transition stage phase 3. | Created the NodeJS server and implemented the API. |
| 20/07/2022 | 3 hours. | Service transition stage phase 3. | Implemented the MongoDB Atlas database with the server. |
| 21/07/2022 | 4 hours | Service transition stage phase 3. | Set up the patient database Model and route testing with the REST API. |
| 23/07/2022 – 04/08/2022 | 15 hours | Service transition stage phase 3. | Completed development of the Login and authentication service. Tested the implementation of JWT and user auth. Set up the user Schema and Database collection with a pre-registered user for testing. Made sure all routes work as intended. |
| 05/08/2022 – 14/08/2022 | 30 hours | Service transition stage phase 3. | Completed development of the Therapy session calendar service. Implemented a pre-made calendar UI through a react package and fetched all calendar data from the session API and database. |
| 09/08/2022 – 18/08/2022 | 20 hours | Service transition stage phase 3. | Completed development of the Direct real-time messaging service. Worked on the Firebase database from their own web-app and implemented into the front-end only. |
| 12/08/2022 – 28/08/2022 | 24 hours. | Service transition stage phase 3. | Completed development of the activity templates / subscribed activities and speech activity frontend. Added testing, database data, API routes. |